**CS 346: Meeting MinutesLine Line**

Date: \_\_\_\_\_Oct 16\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ Team: 218\_\_\_\_\_\_\_\_\_\_

Present: Kiro Dev Frank Jag

Line LineAbsent:

# Agenda

Discuss progress since previous meetings

Make sure build/docker working for everyone

Ensure backlog and git issues are up to date and cleaned up

Decide what to work on next, and how to coordinate that

# Notes

* FEW MIDTERMS THIS WEEK MIGHT IMPACT RESOURCES (resolution: can work on weekend/after, reduce meetings)
* Docker setup works for us all, build and emulators working
* Persistence layers and models created
* Working on restructuring directories

# Decisions

Next steps:

Kiro

* finish persistance layer
* need review on Pr
* doc on how to use it
* has midterm this week

Frank

* research compose/dable with front end and setup mongo db
* has midterm this week

Dev

* work on rendering some dummy data in front end
* midterm this week

Jagvir

* Wait for persistance layer
* GET/POST requests to pull data from the file

# Actions

# See decisions above