**CS 346: Meeting MinutesLine Line**

Date: \_\_\_\_\_Oct 4, 2023\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ Team: \_Frank Dev Jagvir Kiro

Present: Everyone

Line LineAbsent:

# Agenda

Figure out the sprint plan, take backlog items

# Notes

# The Plan

Sprint 1:

- By Friday: Agree on all of the class structures (DFK)

- By Friday: Look into a setup docker instance (J)

- Business: Instantiate and setup classes (DJ)

- Implementing some relationships between the classes

- Setup persistence layer (don't connect to DB, maybe txt file for testing) (K)

- Save all of the data in some file format

- Presentation layer: Very basic UI (F)

- Display all of the information

- Maybe have buttons to call our methods

- Unit testing for each layer (DFJK)

# Notes

Groceries:

- Grocery Item class

- Grocery Basket class (what to buy)

- Kitchen Inventory class (what we have)

- Recipe book (maybe?) + Recipe class

Dev: Business

Frank: Frontend exp so will work on the presentation layer

Kiro: Working on the persistence layer

Jag: Business

- We each work on a class for setup

- Basic setup and define the properties

- Agree together on what it should have

# Decisions

Dev Kiro Frank – work on the classes/presentation layers

Jag – work on containers and setup

# Actions

# Start the sprint!